PROJECT CLOSURE REPORT AND LESSONS LEARNED

[Project name]

| Sponsor | [ ] | Project manager | [ ] |
| --- | --- | --- | --- |
| Planned finish | [DD-MMM-YYYY] | Actual finish | [DD-MMM-YYYY] |
| Report date | [DD-MMM-YYYY] | Prepared by | [ ] |

1. Summary

Three or four sentences: what the project delivered, whether it met its objectives, and the most important lesson.

[ ]

2. Objectives achieved

| Objective (from the charter) | Target | Result | Met? |
| --- | --- | --- | --- |
| [ ] | [ ] | [ ] | [Yes / Partly / No] |
| [ ] |  |  |  |

3. Schedule and cost

|  | Baseline (plan) | Actual | Difference | Main reason |
| --- | --- | --- | --- | --- |
| Finish date | [ ] | [ ] | [ ] days | [ ] |
| Total cost ([currency]) | [ ] | [ ] | [ ] | [ ] |
| Approved changes | — | [number] | [cost, days] | [ ] |

4. Handover and closure checklist

| ✓ | Item | Owner / notes |
| --- | --- | --- |
| ☐ | Deliverables accepted and signed off by the sponsor |  |
| ☐ | Users trained; user guide handed over |  |
| ☐ | Support and maintenance owner agreed |  |
| ☐ | Open issues and defects handed over with owners |  |
| ☐ | Supplier contracts and purchase orders closed |  |
| ☐ | Final invoices paid; project budget closed |  |
| ☐ | Access, accounts and passwords transferred or removed |  |
| ☐ | Project files archived in [location] |  |
| ☐ | Team members released and thanked |  |

5. Lessons learned

One row per lesson. Write a recommendation someone can act on next time, not a complaint.

| Area | What went well | What did not go well | Effect | Recommendation |
| --- | --- | --- | --- | --- |
| Planning | [ ] | [ ] | [ ] | [ ] |
| Scope and changes |  |  |  |  |
| People and roles |  |  |  |  |
| Suppliers |  |  |  |  |
| Communication |  |  |  |  |
| Technology |  |  |  |  |
| Quality and testing |  |  |  |  |
| Budget |  |  |  |  |

6. Top three recommendations for the next project

[ ]

[ ]

[ ]

7. Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Sponsor |  |  |  |
| Project manager |  |  |  |

Guide: a 60-minute lessons learned meeting

Delete this page before you send the report.

| Minutes | Step | How |
| --- | --- | --- |
| 0–5 | Set the rules | We look for lessons, not blame. Everything said stays in the room unless agreed. |
| 5–15 | Look back at the timeline | Walk through the plan and the main events: milestones, changes, problems. |
| 15–30 | What went well | Everyone writes notes silently, then reads them out. Group similar notes. |
| 30–45 | What did not go well | The same way. Ask "why?" until you reach a cause the team could change. |
| 45–55 | Recommendations | For each group of notes agree one recommendation with an owner. |
| 55–60 | Close | Agree the top three recommendations and who will share them. |

Questions that help

If we started this project again tomorrow, what would we do differently?

What surprised us? Could we have seen it coming?

Which decision took too long, and why?

What should the next project manager be told on day one?